# GREST ODOO PROJECT - COMPLETE SYNTHESIS

## Combined Analysis: Astra + Gemini + Sammy’s Insights

Date: February 24, 2025
Purpose: Master document incorporating all findings before Wednesday meeting

## EXECUTIVE SUMMARY

### What We Learned:

1. Routing is PROFIT-DRIVEN, not grade-driven - Grade = descriptive quality marker
- P&L calculation = THE routing decision engine - Even good-grade devices may not be repaired if margin doesn’t justify - Even low-grade devices may be sold as-is if margin is acceptable

2. Cannibalization is a real business flow (1 in 100 devices) - Harvest valuable parts when device cannot be sold or repaired profitably - Critical accounting questions remain unanswered (valuation, labor, book value transfer)

3. Authority boundaries are currently implicit - Who approves each state transition needs explicit definition - Override/escalation rules need codification

4. Exception states are real, not edge cases - CANNIBALIZED, SCRAPPED, LOST, RETURNED_TO_SUPPLIER must exist as explicit states

5. The business currently runs on judgment-heavy decision making - For ERP to work, we must convert judgment into rules OR define where discretion lives

## THE THREE CORE ENGINES (Gemini’s Framework)

### Engine 1: Intake Engine

Procurement → Warehouse Identity Creation
Components:
  - GRN generation (Procurement reference)
  - GSN generation (Warehouse barcode = PRIMARY ID)
  - Physical handover & acceptance workflow

### Engine 2: Evaluation Engine ⚠️ MOST COMPLEX

TRC + P&L Logic
Process:
  1. ELS → Grade assignment (descriptive)
  2. P&L Calculation:
     - Current sale value (as-is)
     - Post-repair sale value
     - Repair cost estimate (manual)
     - Margin comparison
  3. Routing Decision:
     - IF Post-Repair Margin > Current Margin + Threshold → REPAIR
     - IF Current Margin better → SELL AS-IS
     - IF Both negative → CANNIBALIZE/SCRAP/RETURN

### Engine 3: Disposition Engine

Final State Transition
Options:
  - Sell (channel allocation)
  - Cannibalize (harvest parts, close GSN)
  - Scrap (total loss, financial write-off)
  - Return to Supplier (procurement reversal)
  - Mark as LOST (Admin only)

## UPDATED MODULE ARCHITECTURE

Module 1: grest_procurement
  - GRN generation
  - Initial device data capture
  - Procurement → Warehouse handover

Module 2: grest_warehouse
  - GSN/Barcode generation (PRIMARY unique ID)
  - Location tracking
  - Acceptance/Rejection workflow
  - Transfer to TRC

Module 3: grest_trc (Evaluation Engine)
  ├── Stage 1: ELS
  │   └── Grade assignment (descriptive only)
  ├── Stage 2: P&L Calculation (ASSISTED - human decides)
  │   ├── Purchase price (auto)
  │   ├── Current sale value (auto from pricelist)
  │   ├── Post-repair sale value (auto from pricelist)
  │   ├── Estimated repair cost (MANUAL entry)
  │   ├── Margin comparison (auto calculation)
  │   └── Decision: Repair/Sell-as-is/Cannibalize/Scrap
  ├── Stage 3: Repair (if approved)
  │   ├── Spare parts consumption tracking
  │   ├── Labor logging
  │   └── Cost accumulation
  ├── Stage 4: FQC
  │   └── Final grade assignment
  └── Stage 5: Disposition
      ├── Return to Warehouse
      ├── Cannibalize (new flow)
      ├── Scrap (new flow)
      └── Return to Supplier (exception)

Module 4: grest_spares
  - Spare parts inventory
  - Part-to-model mapping
  - Market price tracking
  - Harvested parts from cannibalization

Module 5: grest_sales
  - Channel allocation
  - Sales orders
  - Inventory out

Module 6: grest_dashboard
  - Real-time metrics
  - Exception tracking (cannibalized, scrapped, lost)
  - P&L summaries

## COMPLETE STATE MACHINE

PROCUREMENT_IN
  ↓ (Procurement creates GRN, enters IMEI/model/price)
PROCUREMENT_READY_FOR_WAREHOUSE
  ↓ (Physical handover to warehouse)
WAREHOUSE_PENDING_ACCEPTANCE
  ↓ (Warehouse inspects, can ACCEPT or REJECT)
  ├─→ REJECTED → Return to Procurement
  └─→ ACCEPTED
       ↓ (GSN generated = PRIMARY ID)
       WAREHOUSE_READY
       ↓ (Transfer to TRC decision)
       ├─→ WAREHOUSE_READY_FOR_SALE (if no TRC needed)
       └─→ TRC_IN
            ↓
            TRC_ELS
            ↓ (Grade assigned - descriptive only)
            TRC_P&L_EVALUATION
            ↓ (Margin calculation - ASSISTED decision)
            ├─→ TRC_REPAIR_APPROVED
            │    ↓ (Repair execution)
            │    TRC_REPAIR_IN_PROGRESS
            │    ↓
            │    TRC_FQC
            │    ↓ (Final grade)
            │    WAREHOUSE_READY_FOR_SALE
            │
            ├─→ TRC_SELL_AS_IS (margin better without repair)
            │    └─→ WAREHOUSE_READY_FOR_SALE
            │
            ├─→ CANNIBALIZED (harvest valuable parts)
            │    ├─→ Parts added to spare inventory
            │    └─→ GSN closed (auditable, not deleted)
            │
            ├─→ SCRAPPED (total loss)
            │    └─→ Financial write-off, GSN closed
            │
            └─→ RETURNED_TO_SUPPLIER (exception)
                 └─→ Procurement reversal

WAREHOUSE_READY_FOR_SALE
  ↓ (Channel allocation decision)
  ├─→ B2B_ALLOCATED
  ├─→ B2C_ALLOCATED
  └─→ B2R_ALLOCATED
       ↓ (Sale execution)
       SOLD

Exception States (Admin only):
- LOST (theft/misplaced)
- DEMO_LOST (showroom loss)

## CRITICAL GAPS TO CLARIFY IN WEDNESDAY MEETING

### 1. P&L Thresholds

- Minimum acceptable margin %?

- Maximum repair cost ratio?

- At what loss amount does decision need escalation?

  - Loss < ₹500 → TRC Manager decides

  - Loss ₹500-2000 → Finance approval

  - Loss > ₹2000 → Admin approval

### 2. Cannibalization Accounting

- Do harvested parts enter spare inventory? (Assume YES)

- At what valuation?

  - Device book value distributed proportionally?

  - Market value of parts?

  - Fixed recovery rate?

- Is harvesting labor tracked?

- Does device book value transfer to parts?

### 3. Authority Boundaries

| Transition | Who Approves? | Can Override? | Override Authority? |
| --- | --- | --- | --- |
| Procurement → Warehouse | Procurement Mgr | - | - |
| Warehouse Accept/Reject | Warehouse TL | - | - |
| Warehouse → TRC | Warehouse TL | - | - |
| TRC → Repair (approved) | TRC Manager | Yes | Finance if loss |
| TRC → Sell As-Is | TRC Manager | - | - |
| TRC → Cannibalize | TRC Manager | Yes | Admin only |
| TRC → Scrap | TRC Manager | Yes | Finance approval |
| TRC → Return to Supplier | TRC Manager | Yes | Finance + Admin |
| Warehouse → Sales Channel | Sales Team Lead | - | - |
| Any → LOST | - | - | Admin ONLY |

### 4. Automation vs. Assisted vs. Manual

| Decision | Type | Rationale |
| --- | --- | --- |
| P&L calculation | ASSISTED | System calculates, human decides |
| Repair approval (margin positive) | ASSISTED | TRC Manager sees recommendation, approves |
| Repair approval (margin negative) | MANUAL | Requires override justification |
| Cannibalization | MANUAL | Complex decision, many factors |
| Scrap | MANUAL | Financial write-off, needs approval |
| Channel allocation | ASSISTED | System suggests based on grade/demand |
| Device as LOST | MANUAL | Admin only, high security |

## RISKS & MITIGATION

### Risk 1: Serial Number Authority ✅ RESOLVED

- Decision: GSN (Warehouse) = PRIMARY unique ID

- GRN (Procurement) = Reference only, linked to GSN

### Risk 2: Manual P&L Logic ⚠️ PARTIALLY ADDRESSABLE

- Mitigation: Build P&L calculator form, codify thresholds

- Clarify: Min margin %, max repair cost ratio, escalation rules

### Risk 3: Cannibalization Accounting 🚨 CRITICAL GAP

- Mitigation: MUST clarify in Wednesday meeting

- Questions: Valuation method, labor tracking, book value transfer

### Risk 4: Exception Flow ⚠️ NEEDS DOCUMENTATION

- Mitigation: Create explicit states for SCRAP/LOST/RETURN

- Approval: Admin-only for high-security transitions

### Risk 5: Ownership Boundaries 🚨 MUST CLARIFY

- Mitigation: Authority matrix in questionnaire

- Clarify: Who can override, escalation paths

## REVISED TIMELINE

Phase 0: Requirements Finalization (2 weeks) - Week 1: Wednesday meeting, questionnaire completion - Week 2: Documentation update, stakeholder approval

Phase 1: Intake Engine (3 weeks) - Procurement module (GRN) - Warehouse module (GSN, acceptance, locations) - Basic handover workflow

Phase 2: Evaluation Engine (4 weeks) ⚠️ MOST COMPLEX - TRC module with stages - P&L calculation form - Routing decision logic - Cannibalization workflow - Exception states

Phase 3: Disposition Engine (3 weeks) - Sales channel allocation - Spare parts module - Dashboard (exception tracking)

Phase 4: Integration & Training (2 weeks) - Shopify integration (if critical) - User training - Parallel run

Total: 14 weeks (was 12 weeks)

## GEMINI’S CORE INSIGHT

“You are not implementing Odoo.
You are reverse-engineering a living organism.

Spreadsheets tolerate ambiguity.
ERPs punish ambiguity.

Right now, your business logic is fluid.
For ERP to work, you must convert judgment into rules —
or at least define where discretion lives.”

Current State: Discretion lives everywhere
ERP Requirement: Discretion must have defined boundaries

This is the painful but necessary stage where reality confronts structure.

## IMMEDIATE NEXT STEPS

### Before Wednesday Meeting:

- ✅ Questionnaire v3 prepared

- ⏳ Print questionnaire

- ⏳ Schedule 3-hour meeting (not 1 hour!)

- ⏳ Ensure ALL stakeholders attend:

  - Procurement team

  - Balpreet (Warehouse)

  - Ketan (TRC)

  - Sales team lead

  - Kavita (coordination)

### During Wednesday Meeting:

- Go through questionnaire section by section

- Write down ALL answers

- Push for specifics when answers are vague

- Get consensus on authority matrix

- Clarify cannibalization accounting

### After Wednesday Meeting:

- Sammy shares completed questionnaire with Astra

- Astra updates project plan

- Astra creates final module architecture

- Stakeholder approval on updated plan

- Phase 1 execution begins

## BOTTOM LINE

We’re ready for requirements finalization.

What we have: - ✅ Complete understanding of business engines - ✅ Identified all critical gaps - ✅ Comprehensive questionnaire - ✅ Framework for judgment vs. rules

What we need: - ⏳ Answers to questionnaire - ⏳ Authority boundaries clarified - ⏳ Cannibalization accounting rules - ⏳ P&L thresholds defined

After Wednesday: We can build with confidence.

This is good project management - get it right, then build fast. 👍

ARCHITECTURAL GOVERNANCE ADDENDUM – VERSION 2.1

1. DEVICE IDENTITY DOCTRINE

• GSN is permanent and never reused.

• GSN cannot be deleted once created.

• IMEI corrections must be logged, not overwritten silently.

• Closed devices remain auditable indefinitely.

2. LIFECYCLE GOVERNANCE PRINCIPLE

State definitions are structural contracts. Historical analytics depend on lifecycle stability.

• States cannot be renamed casually.

• Backward transitions must be explicitly defined.

• All transitions logged with timestamp + responsible user.

3. P&L SNAPSHOT POLICY

P&L calculations are frozen at time of decision. Future market price changes do NOT retroactively alter historical margins.

4. DATA INTEGRITY PHILOSOPHY

ERP does not allow silent edits after financial closure. Structural integrity overrides convenience.

Document Updated: February 24, 2026

Version: 2.1 – Governance Integrated Edition