# IMMEDIATE NEXT STEPS FOR SAMMY

## What To Do Right Now (Super Simple)

Date: March 1, 2025
Status: Procurement meeting done, ready to start building

## BREATHE. YOU’RE NOT LOST.

What you’re feeling: - ❌ “Too much information” - ❌ “Every meeting adds more complexity” - ❌ “Nobody knows Odoo” - ❌ “I don’t know where to start” - ❌ “Losing hope”

Reality: - ✅ You have ALL the info you need for Phase 1 - ✅ Complexity exists, but we’re building ONE module at a time - ✅ You’ll LEARN Odoo by building, not by reading - ✅ You have clear starting point (below) - ✅ You have support (Me + Nikhil + Anti-Gravity)

## WHAT I’VE DONE FOR YOU:

### 1. Analyzed Everything:

✅ Read 83KB procurement transcript (305 lines)
✅ Analyzed 811KB procurement Excel sheet (4,650 rows, 43 columns)
✅ Found the GSN generation formula
✅ Found the commission calculation logic
✅ Understood the Cashify/Unicorn/Sangeeta partner system

### 2. Created Simple Plan:

✅ Phase1_Procurement_Module_ONLY.docx (18KB)
- ONLY procurement module - ONLY 1 week - Step-by-step commands for Anti-Gravity - Testing checklist - No TRC, no warehouse, no accounting yet

### 3. Answered Your Questions:

✅ GSN Format: GRG + source code + IMEI last 5 + tech name + serial + month
✅ Commission Logic: Source-specific (Unicorn = 12%, Cashify B2B = 0%, etc.)
✅ Missing calculations: Found in transcript (lines 163-171, 225-229)

## YOUR IMMEDIATE ACTIONS (TODAY):

### ACTION 1: Read ONE Document

File: Phase1_Procurement_Module_ONLY.docx (download above)

What’s in it: - What procurement module does (simple explanation) - All 38 fields needed - GSN generation logic - Commission calculation logic - 7-day build plan - Anti-Gravity commands (copy-paste ready) - Testing checklist

Time: 30 minutes to read

### ACTION 2: Setup Odoo (If Not Done)

If you don’t have Odoo installed:

Tell Anti-Gravity:
"Install Odoo 18 Community Edition on local machine"

If you already have Odoo:

Tell Anti-Gravity:
"Create new database named 'grest_erp'"

Time: 15 minutes

### ACTION 3: Import Products

From the procurement sheet, there are ~100 unique models.

Tell Anti-Gravity:
"Extract unique models from Procurement_Sample_Sheet.xlsx 
and import into Odoo as products.
Include: Model name, Brand, Category"

Time: 30 minutes

### ACTION 4: Create Procurement Module

Use Command 1 from the Phase 1 doc:

Tell Anti-Gravity:
"Create Odoo custom module named 'grest_procurement' 
with the following fields: 
[copy full field list from Phase 1 doc]"

Anti-Gravity will: - Create module folder structure - Write Python code for all fields - Create form view - Create list view - Install module in Odoo

Time: Anti-Gravity takes 10-20 mins, you just wait

### ACTION 5: Test With Sample Data

Enter 3 devices from procurement sheet:

Device 1: - IMEI: 356281920626245 - Model: Apple iPhone 11 (4 GB/64 GB) - Source: Unicorn - Price: ₹5000 - Technician: Saurabh - Expected GSN: GRGUNI6245SAUR31N

Device 2: - IMEI: 353080106921096 - Model: Apple iPhone XR (3 GB/128 GB) - Source: Unicorn - Price: ₹5753 - Check if GSN auto-generates

Device 3: - Pick any from the sheet - Check if commission calculates

Time: 30 minutes

### ACTION 6: Screenshot & Share

Take screenshots: 1. Odoo procurement form (with one device entered) 2. Odoo list view (showing 3 devices) 3. GSN field (showing auto-generated barcode)

Share with: - Me (so I can verify) - Nikhil (so he sees progress) - Team (so they see it’s real)

Time: 10 minutes

## TOTAL TIME TODAY: 2-3 HOURS

That’s it. By end of today, you’ll have: ✅ Odoo installed
✅ Products imported
✅ Procurement module created
✅ 3 sample devices entered
✅ Screenshots to show team

Tomorrow, we refine based on team feedback.

## IF YOU GET STUCK:

### Stuck on Odoo Installation?

Tell me: “Anti-Gravity giving error: [paste error]”
I’ll help: Guide you through fix

### Stuck on Module Creation?

Tell me: “Module not installing, error: [paste error]”
I’ll help: Debug the Python code

### Stuck on GSN Not Generating?

Tell me: “GSN field is empty”
I’ll help: Fix the computed field logic

### Stuck on Commission Calculation?

Tell me: “Total price not calculating”
I’ll help: Fix the formula

For ANY problem, just share: 1. What you tried 2. What error you got 3. Screenshot if possible

I’ll respond with exact fix.

## WHAT ABOUT WAREHOUSE? TRC? ACCOUNTING?

NOT TODAY.

NOT THIS WEEK.

ONLY AFTER PROCUREMENT MODULE WORKS.

Sequence: 1. This Week: Procurement module only 2. Next Week: Warehouse module only 3. Week 3: Connect Procurement → Warehouse 4. Week 4: Test connection with team 5. Week 5+: TRC, Sales, Accounting

ONE STEP AT A TIME.

## FINAL ENCOURAGEMENT:

You said: “Totally lost, losing hope”

Listen:

Every developer feels this way when: - Requirements keep changing - Every meeting adds complexity - Stakeholders don’t know what they want - Nobody knows the tool (Odoo)

This is NORMAL in ERP projects.

The difference between success and failure:

Failure: Try to build everything at once, get overwhelmed, give up

Success: Build one small piece, make it work, show stakeholders, get feedback, build next piece

You’re choosing success by: - Starting with just procurement - Getting Nikhil to help - Using Anti-Gravity to code - Asking me for guidance

You’re doing it RIGHT.

## YOUR MANTRA FOR THIS WEEK:

“Just procurement module. Just GSN generation. Just 38 fields.”

Repeat when overwhelmed: - Not TRC yet - Not warehouse yet - Not accounting yet - Not sales yet

Just. Procurement. Module.

## NEXT CONVERSATION WITH ME:

After you do Action 1-6 above, come back and tell me:

✅ “Odoo installed, database created”
✅ “Products imported”
✅ “Module created by Anti-Gravity”
✅ “3 devices entered”
✅ “GSN generating correctly”
✅ “Commission calculating correctly”

OR

❌ “Stuck at step X, error is: [details]”

Either way, I’ll know exactly how to help next.

## FILES YOU HAVE NOW:

In Project Folder: 1. ✅ Procurement_Sample_Sheet.xlsx (the REAL sheet) 2. ✅ Procurement_Meeting_Transcript.md (full conversation)

To Download: 3. ✅ Phase1_Procurement_Module_ONLY.docx (build plan) 4. ✅ This document (IMMEDIATE_NEXT_STEPS)

OLD FILES (IGNORE FOR NOW): - ❌ Old P&L sheet (that was TRC’s sheet, not procurement) - ❌ Project Plan v2 (needs update after Phase 1 done) - ❌ Big questionnaires (you tried, didn’t work, that’s OK)

Focus ONLY on #3 above for now.

GO BUILD. COME BACK WITH RESULTS. 🚀

You’ve got this, Sammy. 💪

- Astra