# REVISED PHASE 1: PROCUREMENT + ACCOUNTS APPROVAL

## Based on Nikhil’s Inputs

Date: March 1, 2025
Updated after discussion with Nikhil

## NIKHIL’S KEY INSIGHT (CRITICAL):

“Warehouse should NOT see procurement data until Accounts approves the payment.”

This is the “Three-Way Match” process:

1. Procurement creates entry (with invoice)
2. Accounts reviews and approves
3. ONLY THEN warehouse sees notification

WITHOUT accounts approval → procurement is stuck, cannot move forward.

## UPDATED WORKFLOW:

### OLD (What I proposed):

Procurement enters data
↓
GSN auto-generates
↓
Warehouse sees notification ← WRONG! Too early

### NEW (Correct based on Nikhil):

Procurement enters data + uploads invoice
↓
GSN auto-generates
↓
Accounts sees pending approval
↓
Accounts approves (based on payment status)
↓
ONLY NOW warehouse sees notification

## THREE PAYMENT SCENARIOS (Nikhil explained):

### Scenario 1: Payment Required

- Immediate payment needed

- Accounts must verify payment before approval

- Status: “Paid” → Approved

### Scenario 2: Partial Payment

- Pay partial now, rest later

- Accounts marks as “Partial” → Approved with note

- Status: “Partial Paid” → Approved

### Scenario 3: Credit Note (Not Required)

- Supplier gives 15-20 days credit

- No immediate payment needed

- Accounts marks as “Credit” → Approved

- Status: “Credit (15 days)” → Approved

In ALL cases, Accounts MUST click “Approve” before warehouse gets notification.

## REVISED MODULE STRUCTURE:

### Module 1: grest_procurement (Same as before)

Fields: All 38 fields remain same New Addition: - Invoice Upload (PDF/image) - Payment Scenario (dropdown: Paid, Partial, Credit)

### Module 2: grest_accounts_approval (NEW)

Purpose: Accounts team reviews and approves procurements

Fields: 1. Procurement Reference - Link to procurement entry 2. Invoice Uploaded - Yes/No (auto from procurement) 3. Payment Scenario - Dropdown (Paid, Partial, Credit) 4. Payment Status - Dropdown (Pending, Verified, Approved) 5. Payment UTR - If paid, UTR number 6. Credit Days - If credit, how many days (15, 20, 30) 7. Approval Date - When accounts approved 8. Approved By - Which accounts person 9. Notes - Any remarks from accounts

Workflow:

Procurement entry created
↓
Auto-creates Accounts Approval record (Status: Pending)
↓
Accounts team sees it in their dashboard
↓
Accounts reviews invoice, payment status
↓
Accounts clicks: 
  - "Approve" → Status = Approved
  - "Reject" → Status = Rejected (goes back to procurement)
↓
If Approved → Warehouse notification triggered

## GSN FORMULA (Temporary Solution):

Nikhil said: “Actual formula is with warehouse team, will get it”

Current Formula I gave:

GRG + Source(3) + IMEI(last5) + Tech(4) + Serial(2) + Month(1)
Example: GRGUNI6245SAUR31N

This formula came from procurement guy’s sheet - NOT the actual warehouse formula.

SOLUTION: ✅ Use this formula FOR NOW to start building
✅ Mark as “Temporary GSN Formula” in code comments
✅ When Nikhil gets actual formula, update easily

Why this is OK: - We need SOME unique number to start - Formula is in ONE place in code (easy to change) - When actual formula comes, 5-minute update

Code Comment:

# TEMPORARY GSN FORMULA
# TODO: Update when warehouse provides actual formula
# Current formula based on procurement sheet (not final)

## STAGING VS PRODUCTION (Your Question):

You’re RIGHT to ask this!

### Odoo Environment Setup:

Option 1: Two Separate Databases (Recommended)

Database 1: grest_staging
- For testing
- Safe to break
- Load sample data

Database 2: grest_production
- For actual use
- Only deploy after testing
- Real data

Option 2: Same Database, Different Module Versions

Not recommended for you right now - too complex

### Our Approach (Simple):

WEEK 1-2: Build in Staging

Create database: grest_staging
Build all modules here
Test with sample data
Get team feedback
Fix bugs

WEEK 3: Deploy to Production

Create database: grest_production
Export modules from staging
Import to production
Train team
Go live

How to move from Staging → Production: 1. Export module folder from staging Odoo 2. Copy folder to production Odoo 3. Install module in production 4. Configure (same settings as staging) 5. Done

No complicated repo/git needed for Phase 1.

## REVISED 7-DAY BUILD PLAN:

### DAY 1: Setup

Anti-Gravity Command:
"Install Odoo 18 CE
Create TWO databases:
  1. grest_staging (for development)
  2. grest_production (for future go-live)

Switch to grest_staging for all development"

### DAY 2: Product Import

Anti-Gravity Command:
"Extract unique models from Procurement_Sample_Sheet.xlsx
Import into grest_staging as products"

### DAY 3-4: Build Procurement Module

Anti-Gravity Command:
"Create module: grest_procurement
[Same 38 fields as before]
PLUS add these:
  - invoice_file (Binary field for PDF/image upload)
  - payment_scenario (Selection: Paid, Partial, Credit)
  
Include temporary GSN formula with TODO comment"

### DAY 5: Build Accounts Approval Module

Anti-Gravity Command:
"Create module: grest_accounts_approval

Model: grest.accounts.approval

Fields:
1. procurement_id (Many2one to grest.procurement, required)
2. invoice_uploaded (Boolean, related to procurement_id.invoice_file)
3. payment_scenario (Selection, related from procurement)
4. payment_status (Selection: Pending, Verified, Approved, Rejected)
5. payment_utr (Char)
6. credit_days (Integer)
7. approval_date (Date)
8. approved_by (Many2one to res.users)
9. notes (Text)
10. state (Selection: pending, approved, rejected)

Workflow:
- When procurement created → auto-create approval record (state=pending)
- Accounts can approve/reject
- When approved → trigger warehouse notification

Create two views:
  - Accounts Dashboard (kanban view - Pending, Approved, Rejected)
  - Approval Form (edit payment details, approve/reject buttons)
"

### DAY 6: Connect Modules

Anti-Gravity Command:
"Connect grest_procurement and grest_accounts_approval:

When procurement record saved:
  - Auto-create accounts approval record
  - Send notification to Accounts team

Add status field to procurement showing:
  - 'Pending Accounts Approval'
  - 'Approved - Ready for Warehouse'
  - 'Rejected by Accounts'

Only when state = 'Approved' can warehouse see it"

### DAY 7: Testing

Test Workflow:
1. Procurement creates entry with invoice
2. Verify Accounts sees it in dashboard
3. Accounts approves
4. Verify procurement status changes
5. Verify warehouse can now see it

## UPDATED ANTI-GRAVITY COMMAND (Day 5 - Accounts Module):

Create Odoo custom module for Accounts Approval:

Module Name: grest_accounts_approval
Description: Accounts team approval workflow for procurement

Model: grest.accounts.approval

Fields:
1. name (Char, compute from procurement GSN, stored)
2. procurement_id (Many2one, grest.procurement, required, ondelete='cascade')
3. invoice_file (Binary, related='procurement_id.invoice_file', readonly=True)
4. payment_scenario (Selection, related='procurement_id.payment_scenario')
   Options: 
     - 'paid' : 'Fully Paid'
     - 'partial' : 'Partially Paid'
     - 'credit' : 'Credit Note'
5. payment_status (Selection, required)
   Options:
     - 'pending' : 'Pending Review'
     - 'verified' : 'Payment Verified'
     - 'approved' : 'Approved'
     - 'rejected' : 'Rejected'
   Default: 'pending'
6. payment_utr (Char, string='Payment UTR Number')
7. credit_days (Integer, string='Credit Days')
8. approval_date (Datetime)
9. approved_by_id (Many2one, res.users)
10. rejection_reason (Text)
11. notes (Text)
12. state (Selection, required)
    Options:
      - 'pending' : 'Pending Approval'
      - 'approved' : 'Approved'
      - 'rejected' : 'Rejected'
    Default: 'pending'

Methods:
1. action_approve():
   - Set state = 'approved'
   - Set approval_date = now
   - Set approved_by_id = current user
   - Update procurement_id.approval_status = 'approved'

2. action_reject():
   - Set state = 'rejected'
   - Update procurement_id.approval_status = 'rejected'
   - Block procurement from moving forward

Views:
1. Kanban View (Dashboard):
   - Group by state
   - Show: GSN, Invoice status, Payment scenario
   - Quick approve/reject buttons

2. Form View:
   - Show procurement details (readonly)
   - Show invoice (download link)
   - Payment scenario selector
   - Payment UTR field (if paid)
   - Credit days field (if credit)
   - Approve/Reject buttons (large, visible)
   - Notes field

3. Tree View (List):
   - Columns: GSN, Date, Payment Scenario, Status, Approved By

Menu Structure:
Main Menu: Accounts
  - Dashboard (Kanban)
  - Pending Approvals (filtered view)
  - Approved (filtered view)
  - Rejected (filtered view)

Security:
- Only 'Accounts Manager' group can approve/reject
- Procurement team can VIEW but not edit

## UPDATED PROCUREMENT MODULE (Add these fields):

Add to grest_procurement model:

New Fields:
1. invoice_file (Binary, attachment=True)
2. invoice_filename (Char)
3. payment_scenario (Selection: paid/partial/credit)
4. approval_status (Selection: pending/approved/rejected, readonly=True)
5. approval_id (One2many to grest.accounts.approval)

Method to add:
@api.model
def create(self, vals):
    # Create procurement record
    record = super().create(vals)
    
    # Auto-create accounts approval record
    self.env['grest.accounts.approval'].create({
        'procurement_id': record.id,
        'payment_scenario': record.payment_scenario,
        'state': 'pending'
    })
    
    # Set procurement approval status
    record.approval_status = 'pending'
    
    return record

## WHAT THIS SOLVES:

✅ Nikhil’s Concern: Accounts must approve before warehouse sees data
✅ Payment Scenarios: Handles Paid, Partial, Credit cases
✅ Workflow Control: Clear approval process
✅ Visibility: Accounts has dashboard to see pending items
✅ Audit Trail: Who approved when, with notes

## TESTING CHECKLIST (Updated):

Test 1: Procurement Entry - [ ] Create procurement with invoice upload - [ ] Select payment scenario: “Credit” - [ ] Save - [ ] Verify: Accounts approval auto-created - [ ] Verify: Procurement status = “Pending Accounts Approval”

Test 2: Accounts Approval - [ ] Login as Accounts user - [ ] See pending approval in dashboard - [ ] Open approval form - [ ] Enter credit days: 15 - [ ] Click “Approve” - [ ] Verify: Status changes to “Approved” - [ ] Verify: Procurement status = “Approved - Ready for Warehouse”

Test 3: Accounts Rejection - [ ] Create another procurement - [ ] Accounts rejects with reason - [ ] Verify: Procurement status = “Rejected” - [ ] Verify: Procurement cannot move forward

## NEXT CONVERSATION WITH ME:

After building, share:

✅ Screenshot of procurement form (with invoice upload field)
✅ Screenshot of accounts dashboard (kanban view)
✅ Screenshot of accounts approval form
✅ Test result: Create → Approve → Check status

OR if stuck:

❌ “Error at step X: [details]”

## FINAL NOTE ON GSN FORMULA:

Don’t worry about GSN formula being temporary.

Here’s why: - Formula is in ONE function in code - Takes 5 minutes to update when Nikhil gets actual formula - For now, it generates UNIQUE numbers (that’s all that matters) - When real formula comes, just update and regenerate

Priority: Get the WORKFLOW right (Procurement → Accounts → Warehouse)

GSN format: Can update anytime

YOU’RE DOING GREAT, SAMMY! 💪

Nikhil spotted the critical accounts approval step. Now the workflow is CORRECT.

Build this revised plan. Come back with results. 🚀